Interim Report Draft – Ashley Manson

To Do List

-Background for the Problem
-An updated Aims and Objectives
-Finish What I have achieved to date
-Pictures/Screen Shots?
-Formatting

What we are trying to develop is an augmented reality puzzle game for iOS on iPads where
multiple people can solve a puzzle collaboratively using a centralized server and different iPads as
clients. There are three parts to the project, the server side which is being developed by Shahne,
the localization and vision part that is being developed by Joshua, and my part which is the game
logic and rendering of the game to the screen. The game logic being how puzzle pieces interact
with each other, how the puzzle is solved, picking up and placing puzzle pieces as well as the user
interface for the game. The rendering of the game is just having the board image displayed on the
screen with the puzzle pieces on it making it look like the pieces are laying on the physical board in
the real world, simulating the augmented reality nature of the overall project.

Background – To Do

What I have achieved to date
I started to develop the logic for the puzzle in the MacOS environment, with the plan to port the
code over to iOS in future once I had a grasp on OpenGL and an idea of what the logic of the puzzle
would look like. Currently I have ported the majority of the code over to iOS and have simple
prototype working for the iPad.

So what is a puzzle?
Well a puzzle in its simplest form is a grid of rectangular polygons with specific number of rows and
columns, and each piece has the same side length. Each piece has four edges, and an edge either
has a neighbouring piece or not. An edge of a piece can be open, meaning it has not joined to its
neighbour currently or closed meaning it is joined to its neighbour currently, or if the edge has no
neighbour it is invalid, meaning it can't join or be joined to another piece for that edge. Each piece
of the puzzle has a position in space, or an x, y, z coordinate on the board. This is how I started to
develop the game logic. I made up my own data structure to store these details, as well as each
piece having rotation, a value between 0 and 360 degrees inclusive, which changes how they are
positioned on the board, each piece also an ID, which is the number of the piece in the puzzle and
also the index of the array the puzzle pieces are stored in.

Rendering Pieces and Moving them Around
The first major goal was to have a puzzle being rendered to the screen and the ability to move
them around. I used OpenGL to do all the rendering of the puzzle, using the coordinates of the
puzzles, their current rotation and side length of the puzzle as parameters to get them displayed
correctly. Given the parameters of the pieces, and giving OpenGL the vertices of where the puzzles
should be displayed, they are rendered to the screen.
For moving the pieces around I want to have the user tap a piece, that piece that has just been
taped is then stored in the users “inventory” and they are no longer able to pick up another piece,
until they have placed the piece they are holding back onto the board. The inventory is just a term
I am using to state if the user is holding or not holding a piece, meaning it can be easily check to
see if it is empty or not. This is also allows me to increase the storage space of the inventory later
on the project if I wish to allow the user to hold more pieces. Currently the inventory is displayed
in the lower left of the screen, meaning the user can see if they are holding a piece or not. For
tapping a piece, I get a screen x, y coordinate for the finger tap, translate that into a coordinate for
the puzzle piece being tapped, or the board if a piece wasn't tapped on, into x, y, z coordinate,
where then the program checks to see if a piece was in the range of the screen tap, and if so the
piece is added to the inventory. This allows for the board to be rendered with a perspective,
making the scene more realistic and achieving the augmented reality feel that we are trying to
achieve.

Pieces Snapping Together
Now that I have piece moving around the board, I wanted to enable a feature that allowed pieces
to snap together, meaning if a piece was in a specified range to its neighbour, the piece being
placed back on the board would move so that the two piece were right next to each other, or they
snapped together. This also has the added bonus of making it easier to check if pieces are right
next to each, rather then relying on the user to carefully place pieces together. How the check is
made to see if two pieces should snap together is by checking the distances between the
corresponding corner points, and if the distances are less than the distance before snap variable
the pieces snap together. So if the piece being put back on the board is being snapped to its left
neighbour piece, the original piece top left point and the neighbours top right point would be
checked, as well as the original piece bottom left point and the neighbours bottom right point
would be check. The reason two distances are checked is to make sure that piece rotations are
taking into consideration when snapping pieces together, so as avoid an unusual snap where a
piece rotated 90 degrees snaps to its neighbour not rotated. When a piece is snapped to another
piece, the piece saves the rotation of its neighbour as its own, so that when the change is
rendered, they both have the same rotation when beside each other. For a puzzle to be considered
solved, all the pieces should be snapped to their corresponding neighbours. Once a piece has
snapped to its neighbour, a variable for that edge is set as close, as well as the neighbours edge. So
if a piece has snapped to its right neighbour, its right edge is set as closed and the neighbours left
edge is set as closed. The check to see if the puzzle has been solved goes through all the pieces
edges to see if that are all closed.

The Big Port to iOS

Where I am now